# Healthcare Transparency MVP

Master Plan v2 - NYC Orthopedic Value Index

Direct-to-Consumer Healthcare Transparency Marketplace

Revision 2.0 - August 2026

# 1. Executive Summary

This document supersedes the original Master Project Plan. The strategic thesis is unchanged: consumer-directed healthcare has created real demand for a platform that makes clinical outcomes and financial liability legible in the same view, and public New York clinical data combined with federally mandated pricing files is enough to build one.

What has changed is that the pipeline now exists. The SQL and Python described in the first plan have been audited against it, and thirty-two defects were found and corrected. Several were fatal - the original scoring query could not execute at all. Several more were worse than fatal, in that they produced confident, plausible, wrong numbers. Section 7 summarises them, because a portfolio project that cannot explain its own bug history is not demonstrating engineering judgement.

This revision also commits to a specific, entirely free deployment path, so the work ends as a public URL rather than a folder of scripts.

## Scope (unchanged)

- Procedure - elective total knee and hip replacement. APR-DRG 301 and 302 in the state clinical data; MS-DRG 470 in the federal pricing files.

- Geography - the five boroughs of New York City, scored against a statewide clinical benchmark.

- Output - a risk-adjusted Value Index per facility, published as an interactive web application and a geographic dashboard.

# 2. Current Status

Honest accounting of what exists as of this revision.

| Component | Status | Notes |
| --- | --- | --- |
| SQL pipeline | Built and verified | Six scripts. A synthetic-data smoke test asserts the arithmetic end to end. |
| Python ETL | Built, not yet run | Blocked only on installing a Python runtime. Treat the first execution as a debugging session. |
| Public web app | Built, not yet deployed | Streamlit. Reads a cloud database when present, a committed CSV snapshot otherwise. |
| Facility crosswalk | Automated, needs review | Exact and fuzzy matching implemented; the fuzzy tier requires human sign-off. |
| Tableau dashboard | Not started | Depends on a completed pipeline run. |
| Figma wireframes | Not started | Independent of the data work; can proceed in parallel. |
| Public deployment | Not started | Path defined in Section 8. |

The critical-path blocker is a single missing dependency: this workstation has only the Microsoft Store placeholder for Python, not Python itself. Nothing in the ETL can run until that is resolved.

# 3. Architecture and Tool Stack

Every component is free at the tier this project requires. No credit card is needed at any point.

| Layer | Service | Cost | Role |
| --- | --- | --- | --- |
| ETL | Python 3.12 | Free | Socrata API ingestion; streaming MRF parser |
| Database | PostgreSQL 18 (local) | Free | Staging, transformation, algorithm execution |
| Repository | GitHub | Free | Public code, and the deployment trigger |
| Web application | Streamlit Community Cloud | Free | The live consumer-facing URL |
| Geographic map | Tableau Public | Free | ZCTA choropleth with shapefile joins |
| Cloud database | Neon (optional) | Free tier | A live-data story instead of a snapshot |
| Product design | Figma | Free | Consumer UI wireframes |

## Two deliberate architectural choices

- Snapshot before service. The scored output is a few dozen rows. The web app ships that as a committed CSV and treats a cloud database as an optional upgrade, so the public demo cannot break because a free-tier database was suspended for inactivity. Standing up a database server to serve fifty static rows is architecture theatre; the fallback path is the honest engineering answer, and the code demonstrates both.

- Two surfaces, not one. Streamlit handles ranking, filtering and cost-versus-quality comparison. Tableau handles geography, because it joins shapefiles natively and Streamlit does not. Neither tool is asked to do the thing it is bad at.

# 4. Data Integration Methodology

## 4.1 Clinical outcomes - NY SPARCS

New York mandates that every Article 28 facility report patient-level detail on discharge. The de-identified Public Use File is retrieved through the Socrata Open Data API on Health Data NY.

- Filtered server-side to APR-DRG 301 and 302, so the multi-million-row statewide file is never materialised locally.

- Paged with a stable identifier ordering. The original single request with a fixed limit silently truncated the cohort with no way to distinguish a complete pull from a clipped one.

- Two release years (2022 and 2024) are stacked by default. Higher per-facility volume stabilises the ratios for smaller hospitals.

- The Permanent Facility Identifier is extracted, because entity resolution depends on it and the original script never retrieved it.

De-identification constrains what is possible, and the design accounts for it rather than working around it: dates are reduced to a discharge year, ZIP codes truncated to three digits and blanked for small-population prefixes, ages banded into categories, and any stay of 120 days or more collapsed to the literal string "120+".

## 4.2 Financial data - CMS Hospital Price Transparency

The 2024 OPPS Final Rule made programmatic pricing collection feasible for the first time by mandating both a standard file schema and a discovery mechanism: a cms-hpt.txt file at the root of each hospital domain that points a crawler at the machine-readable file.

- The discovery parser reads every repeating block in the file, not just the first. Multi-campus systems publish one block per operating certificate, so reading only the first discards most of the market.

- All three permitted formats are parsed - CSV tall, CSV wide, and JSON - and every one streams. A single MRF can exceed several gigabytes.

- The CMS CSV template places file metadata on the first two rows and the real column headers on the third. A parser that assumes row one silently reads the whole file as garbage.

- Independent audits put correct cms-hpt.txt deployment at roughly 30 to 60 percent of hospitals. Non-compliant facilities are handled through a manual URL column in the crawl list, sourced from the hospital price-transparency footer link.

## 4.3 Entity resolution - the crosswalk

State and federal filings rarely spell a hospital identically, so a direct string join loses most of the market. Resolution runs in three tiers: exact match on a normalised name, fuzzy match above a similarity threshold, and manual override. Fuzzy pairings below the auto-accept threshold are written with a review flag and exported to a CSV for human confirmation; once confirmed, they are never overwritten by a later automated rebuild.

Uniqueness is enforced at the database level on both sides of the mapping. This is not defensive decoration - a duplicate name silently multiplies every facility row in the final join and corrupts the market median that the entire financial term is measured against.

# 5. Database Architecture

The PostgreSQL layer does all heavy lifting, in six idempotent stages. Every script can be re-run without error, which the original could not.

| Stage | Purpose |
| --- | --- |
| 01 Staging schema | Tables, indexes, and a configuration table holding every tunable parameter |
| 02 Transformations | Cohort construction, severity benchmarks, facility-level O/E ratios |
| 03 Pricing and index | Price normalisation, market benchmark, master join, Value Index |
| 04 Export views | Ranking, five-star ratings, the flat view Tableau consumes |
| 05 QA checks | Twelve diagnostics to read before trusting any run |
| 99 Smoke test | Full pipeline against synthetic data with hand-computed expected answers |

All tunable parameters live in a configuration table rather than being hard-coded into queries, so the same scripts run unchanged from psql, from a GUI client, or from the Python runner. Adjustable without editing SQL: the elective-only filter, the benchmark reference population, the clinical metric, the minimum volume floor, the mortality-risk exclusion, and the length-of-stay censoring value.

# 6. The Risk-Adjusted Algorithm

## 6.1 Indirect standardization

Ranking hospitals on raw averages punishes the ones that accept difficult cases. A regional referral centre treating medically fragile patients will always show longer stays than a boutique clinic operating exclusively on healthy candidates, and a marketplace that reports that as a quality difference is actively misleading.

Each discharge is therefore compared against the average for its own APR severity tier, from 1 (Minor) to 4 (Extreme). Averaging those tier expectations across a facility produces its case-mix-weighted expected rate. Observed divided by expected gives the O/E ratio, where below 1.0 means better than expected.

Benchmarks are stratified by severity tier and discharge year together, not severity alone. Average length of stay for joint replacement has fallen steadily as same-day discharge protocols spread, so a benchmark pooled across release years would flatter every facility in the later year and penalise every facility in the earlier one - a calendar artefact presented as a quality finding.

## 6.2 The composite clinical term

Clinical performance is the geometric mean of two O/E ratios: length of stay, and adverse discharge disposition. Geometric rather than arithmetic because both inputs are ratios centred on 1.0, so the mean must be scale-free - twice the expected length of stay against half the expected adverse rate should cancel to 1.0, which only the geometric mean delivers.

Adverse disposition is defined by an explicit allow-list. Only discharge to self-care or to home with home-health support counts as a good outcome. This matters more than it sounds: the intuitive test of whether the disposition text contains the word "Home" classifies both "Skilled Nursing Home" and "Hospice - Home" as clinical successes.

## 6.3 The Value Index

Value Index = (1 / clinical O/E)

x (market median cost / facility cost)

x ln(1 + volume)

- Clinical multiplier - the inverse of the risk-adjusted O/E. A facility performing at 0.8 of expectation scores 1.25; one at 1.5 scores 0.67.

- Financial multiplier - the market median divided by the facility price. Below-median pricing lifts the index; outlier pricing degrades it sharply. The market median is taken across facility-level medians, one vote per hospital, so a system publishing forty payer contracts cannot outvote one publishing three.

- Experience modifier - the natural log of one plus procedure volume. Logarithmic so established centres are rewarded without overwhelming cost and quality. The offset is not cosmetic: plain ln(volume) evaluates to zero at a volume of one and annihilates the entire product.

## 6.4 Worked example

| Facility | Volume | O/E | Cost | Market median | Value Index |
| --- | --- | --- | --- | --- | --- |
| High-volume, efficient | 420 | 0.87 | $52,000 | $68,000 | 9.08 |
| Low-volume, expensive | 95 | 1.12 | $91,000 | $68,000 | 3.04 |

The spread is intentional. A facility that is cheaper, faster than its case mix predicts, and more experienced should separate clearly from one that is none of those things.

# 7. Engineering Corrections

Thirty-two defects were identified in the original scripts. The full catalogue lives in the repository; the ones that materially changed the output are below. They are recorded deliberately - the ability to audit your own pipeline is the skill this project is meant to demonstrate.

| Defect | Severity | Consequence |
| --- | --- | --- |
| round() applied to a double-precision value | Fatal | No such function in PostgreSQL. The master scoring table could never be built. |
| Length-of-stay cast without a guard | Fatal | A single redacted "120+" or blank value aborts the entire query. |
| Risk of mortality typed as an integer | Fatal | The field is categorical text. Every insert fails. |
| Disposition matched on the substring "Home" | Silent | Skilled nursing and hospice discharges scored as clinical successes. |
| Pricing joined at the wrong grain | Silent | Facility rows multiplied per billing code, corrupting the market median. |
| Billing code matched as a substring | Silent | Unrelated codes, including a liver procedure, entered the joint-replacement price median. |
| Negotiated column selected by loose match | Silent | A negotiated percentage could be written into a dollar column as a $65 knee replacement. |
| DataFrame index misalignment | Silent | Description, payer and both price columns became null after the first chunk, while the script reported success. |
| Volume guard nullified single-case sites | Silent | Low-volume facilities scored null rather than low, and vanished from the ranking. |
| Crosswalk joined with INNER JOIN | Silent | Unmapped facilities disappeared with no record they had existed. |
| CMS header row assumed to be row one | Fatal | Whole pricing files skipped silently, reporting zero rows. |
| Database password hard-coded | Security | A committed credential in a repository the plan instructs you to make public. |

# 8. Deployment Plan

Sequenced so that each step is verifiable before the next depends on it.

| # | Step | Gate |
| --- | --- | --- |
| 0 | Install Python 3.12 | python --version resolves to a real interpreter |
| 1 | Run the SQL smoke test | Prints ALL SMOKE TESTS PASSED |
| 2 | Execute the full pipeline | QA diagnostics reviewed; fan-out guard returns nothing |
| 3 | Review the facility crosswalk | Fuzzy matches confirmed or corrected by hand |
| 4 | Run the web app locally | Renders correctly against real data |
| 5 | Push to a public GitHub repository | Credentials confirmed absent from the commit |
| 6 | Deploy to Streamlit Community Cloud | Live URL loads |
| 7 | Publish the Tableau dashboard | Map renders with the ZCTA join |
| 8 | Link both from the README | A reader reaches the live product in one click |

Two cautions worth stating in advance. Anything saved to Tableau Public is publicly visible by design - acceptable here because every input is already public data, but never point it at anything private. And if a credential is ever committed by accident, rotate it immediately; rewriting git history does not un-publish what has already been pushed.

# 9. Revised Roadmap

The original six-week plan assumed the pipeline had to be written from nothing. It exists, so the remaining work is execution, review, and publication.

| Week | Objective | Deliverable |
| --- | --- | --- |
| Week 1 | Environment and first run | Python installed; smoke test passing; SPARCS and MRF data loaded |
| Week 2 | Data quality and entity resolution | Crosswalk reviewed; QA diagnostics clean; scored table trusted |
| Week 3 | Publication | Public repository; Streamlit app live; snapshot committed |
| Week 4 | Geographic visualisation | Tableau Public dashboard with shapefile join and tooltips |
| Week 5 | Product design | Figma wireframes translating the index into a five-star consumer interface |
| Week 6 | Portfolio assembly | README with screenshots and live links; written methodology; resume entry |

# 10. Known Limitations

Stated plainly, because a portfolio project that overclaims is easier to dismantle in an interview than one that names its own boundaries.

- Length of stay is a proxy, not an outcome. The SPARCS public file carries no readmission, revision or complication data. Length of stay and discharge disposition are the best available stand-ins, and both reflect discharge-planning culture as much as surgical quality.

- Long stays are censored. Anything at or beyond 120 days is recorded identically, so observed length of stay is a floor for facilities with long-stay outliers.

- Geography is coarse. Three-digit ZIP prefixes indicate patient catchment, not facility location, and are blanked entirely for small populations.

- Price transparency compliance is partial. Market coverage is incomplete and unevenly distributed, which biases the market median toward whichever hospitals chose to comply.

- Posted rates are not out-of-pocket cost. Deductibles, coinsurance and benefit design are absent. A genuine consumer product would need a benefits API to convert a negotiated rate into patient liability.

- The index weights are a judgement. The three terms are multiplied unweighted and the composite clinical term treats length of stay and discharge disposition as equally important. That is a defensible choice, not a validated finding.

# 11. Success Criteria

The project is complete when a reader who has never seen it can, in under two minutes:

- Open a live URL and compare NYC hospitals on cost and risk-adjusted quality for a knee replacement.

- See the geographic distribution of value across the five boroughs.

- Read the repository and understand how public clinical and pricing data became that ranking.

- Find a clear statement of what the data cannot support.

The last of those matters as much as the first three. Demonstrating that you know where a model stops being trustworthy is the difference between an analyst and someone who produces charts.